## Slide 1: Engineering Processes

## Slide 2: QMS Overview ~NST

## Slide 3: Structure of QMS
Quality Manual:
Map against ISO9001-2008, ISO27001-2013 and CMMI level 3 concepts
Summary of the entire system
Policies and Procedures:
Quality Policy
Antivirus Policy
Transport Policy
Processes:
The QMS of NST consists of 18 processes in compliance with the ISO 9001:2008 standards and CMMI Level3
Guidelines and Checklists:
Various Guidelines and checklist are used for complying with the defined processes and assure quality in the delivered product
Templates:
The QMS of NST has various templates for providing quality in work at various phases of the project’s lifecycle

## Slide 4: Requirement Development
Requirements development is a critical process within any SDLC, most software defects can be traced to misunderstood or incorrect requirements.
Reference Process (QMS) :SDLC
Key Players\Group: Engineering Group members ,Project Managers ,Client.

## Slide 5: Requirement Development
Roles & Responsibilities:
Project Manager
Project Lead
Project Team
Output
SRS
RTM
Start
Stop
Entry Criteria :
1. Initiative from Management
2. Project Kick off meeting\ PIN
Tasks
Identify the customer's need
Evaluate the system concept for feasibility
Perform economic and technical analysis
Create a project system definition

## Slide 6: Technical Solution
The purpose of Technical Solution (TS) is to design, develop, and implement solutions to requirements. Solutions, designs, and implementations encompass products, product components, and product-related lifecycle processes either singly or in combination as appropriate.
Reference Process (QMS) :SDLC
Key Players\Group: Engineering Group members.

## Slide 7: Design
Select Product Component Solutions
  Develop Alternative Solutions and Selection Criteria
  Select Product Component Solutions
Develop the Design
  Design the Product or Product Component
  Establish a Technical Data Package
  Design Interfaces Using Criteria
  Perform Make, Buy, or Reuse Analyses
Artifacts: Software Design Document

## Slide 8: Development
Implement the Product Design
  Implement the Design
  Develop Product Support Documentation
Artifacts: RTM ,Code Review Document ,User Manual

## Slide 9: Additional Practices for TS
Subpractice 1: Review the requirements, design, product, and test results to ensure that issues affecting the installation, operation, and maintenance documentation are identified and resolved. Subpractice 2: Use effective methods to develop the installation, operation, and maintenance documentation. Subpractice 3: Adhere to the applicable documentation standards. Subpractice 4: Develop preliminary versions of the installation, operation, and maintenance documentation in early phases of the project lifecycle for review by the relevant stakeholders. Subpractice 5: Conduct peer reviews of the installation, operation, and maintenance documentation. Refer to the Verification process area for more information about conducting peer reviews. Subpractice 6: Revise the installation, operation, and maintenance documentation as necessary.

## Slide 10: Product Integration
The purpose of Product Integration (PI) is to assemble the product from the product components, ensure that the product, as integrated, functions properly, and deliver the product
A critical aspect of product integration is the management of internal and external interfaces of the products and product components to ensure compatibility among the interfaces. Attention should be paid to interface management throughout the project.
Reference Process (QMS) :SDLC
Key Players\Group: Engineering Group members,PM

## Slide 11: Product Integration Step by Step
Prepare for Product Integration
  Determine Integration Sequence
  Establish the Product Integration Environment
Ensure Interface Compatibility
  Review Interface Descriptions for Completeness .
  Manage Interfaces

## Slide 12: Product Integration Step by Step
Assemble Product Components and Deliver the Product
  Confirm Readiness of Product Components for Integration
  Assemble Product Components
  Evaluate Assembled Product Components
  Package and Deliver the Product or Product Component
  Artifacts: User Manual , Required documentation , Copyrights and Security of the software

## Slide 13: Verification
The purpose of Verification (VER) is to ensure that selected work products meet their specified requirements.
Reference Process (QMS) :SDLC,Review Process
Reference Guidelines :Review Guidelines
Key Players\Group: Engineering Group members, Testing Team.

## Slide 14: Verification Step by Step
Prepare for Verification
  Select Work Products for Verification
  Establish the Verification Environment
  Establish Verification Procedures and Criteria
Perform Peer Reviews
  Prepare for Peer Reviews
  Conduct Peer Reviews
  Analyze Peer Review Data
Verify Selected Work Products
  Perform Verification
  Analyze Verification Results
Artifacts :Review Document.

## Slide 15: Validation Step by Step
The purpose of Validation (VAL) is to demonstrate that a product or product component fulfills its intended use when placed in its intended environment
Reference Process (QMS) :SDLC
Reference Guidelines :Review Guidelines
Key Players\Group: Engineering Group members, Testing Team.

## Slide 16: Validation
Prepare for Validation
  Select Products for Validation
  Establish the Validation Environment
  Establish Validation Procedures and Criteria
Validate Product or Product Components
  Perform Validation
  Analyze Validation Results
Artifacts: Test Plan, Test Case ,Test Results, UAT results.

## Slide 17: DAR
The purpose of Decision Analysis and Resolution (DAR) Process is to analyze possible decisions using a formal evaluation process that evaluates identified alternatives against established criteria.
Reference Process(QMS) :Project Management Process.
Key Players\Group: Project Managers, Designers

## Slide 18: DAR Process
Roles & Responsibilities:
1. Senior Management: Reviews DAR activities.
2. Project Manager: Assigns issue, selects decision
team and its facilitator, approves resulting decisions
3. Facilitator: Leads team meeting in determining
evaluation method, criteria, weighting, scoring, and
decision-making discussions.
4. Team members: Perform research for alternatives
evaluate alternatives, and present findings at team
meeting for discussion
Output:
Communicate best-fit selected
alternative
DAR Document (Optional)
Start
Stop
Entry Criteria
Business or Technical decision impacting organization
Selection of Risk handling option:
Tasks:
1.Initiate a DAR event
2.Formulate decision objective and scope
3.Generate criteria and weighting
4.Identify alternatives
5.Select decision-making method
6.Rate criteria for each alternative
7.Develop composite scores for the alternatives
8.Select and communicate best-fit alternative

## Slide 19
SLC Stage Description and Work Products

## Slide 20: Requirement Analysis
This is an activity to define the procedure to study the complete system as given in the contract by the Customer in depth, such that each process linked to the final preparation of the software is clearly understood.
Inputs:
  Any system requirements that were found during the pre-proposed stage and after
  All customer correspondence related to system requirements
  Any other relevant reference material
Outputs
  Software Requirements Specification (SRS) / Requirements Traceability Matrix.
  Customer signs off on SRS or equivalent.

## Slide 21: Software Design
This is an activity to convert the requirements as expressed in the analysis phase to the level of programmable processes.
Inputs:
  Base lined SRS or equivalent
Outputs:
  Base lined System Design Description (SDD)
  High Level \Low Level Design Document

## Slide 22: Development
This is an activity to convert the process identified from Design Phase to usable codes and to test individual program level process using test data.
Inputs:
  Base lined SDD
Outputs:
  Codes and database
  Configuration Status Accounting Sheet.
  Code Review Reports

## Slide 23: Unit Testing
This activity comprises testing each individual software unit against the unit test cases.
Inputs:
  Base lined unit test cases
  Developed program unit
Outputs:
  Test results (optional)
  Tested software program unit

## Slide 24: Module/Integration Testing
This activity consists of conducting tests to uncover errors associated with interfacing among sub-systems/software modules. This test is done at sub-system/module level.
Inputs:
  Base lined Module/Integration test cases
  Program units / module / software
Outputs:
  Test results
  Defect Tracking Report
  Tested module or integrated software

## Slide 25: System Testing
This activity consists of validating the software developed with respect to its functional and environmental requirements.
Inputs:
  System Test Plan
  Complete software product
Outputs:
  Test results
  Tested software
  Defect Tracking Report

## Slide 26: Acceptance Testing
This activity comprises testing the software for customer acceptance, (generally at the installation site), by the Project Team (and also by the Customer, in general) at the Customer's actual operation environment. Acceptance tests may also be carried out at the software developer's development site, depending on the specific project scope. There may be situations where Acceptance Testing is not carried out at all, again depending upon the scope of work in the project and the acceptance criteria of the project.
Inputs:
  Base lined acceptance test cases
  The software system has passed through the System Testing phase and is ready for delivery/handover to the users for operation
Outputs:
  Test results
  Defect Tracking Report
  Acceptance from customer, if any

## Slide 27: Implementation
To install and configure the developed software and subsequently impart training to the end user.
Inputs:
  Application software / product
  Users manual
Outputs:
  Users acceptance

## Slide 28: Post Production Support and Maintenance
To assist user in phasing out the old system, fixing bugs if any, data posting and user training.
Inputs:
  Support request from the customer
Outputs:
  Closure of the customer request
  Updated Issue / Defect / CR Log

## Slide 29: References
Software Life Cycle Process ~SVAM
PR-09-SLC (QMS NST)

## Slide 30: Conclusion
Thank You