## Slide 1: Case Study: OPM
High Delivery Cycle Time Impacting Payment Cycle

## Slide 2: Data Analysis
Case Study – Part I

## Slide 3: Scenario
The finance department of your organization has raised a concern regarding delays in raising the invoices thereby causing unnecessary delays in the payments.
You have been given the task to analyze the situation.

## Slide 4: Scenario
You are planning to conduct this exercise in the following manner:
Analyze the data pertaining to the problem
Make recommendation on the basis of findings
Pilot of the proposal
Evaluate results of pilot
Rollout at organization level
Check Post-Implementation Results

## Slide 5: Scenario
You perform 5-Why Analysis with your team, shown below:
Why are the cash flow cycles of projects long?
  Payments are delayed
Why are the payments delayed?
  Delivery is not on time
Why the delivery is not on time?
  Work is not completed on time.
  Work is not delivered on time.
Why is the work not getting completed on time?
  The work approvals required are delayed.
Why the work approvals are delayed ?
  Resources are not available
  Resources are not properly managed.

## Slide 6: Scenario
To strengthen the outcome of the 5-Why analysis, you need to statistically establish the key problem area for longer cycle time.
Therefore, you gather the cycle time related data for past 19 releases. The data is shown on the next slide.

## Slide 7: Scenario
Based on the sensitivity analysis, it is identified that 63.3% time is taken in the Approval stage. The simulation result also shows a wide range of cycle time ranging from about 5 days to 170 days.
As a project manager, you wonder if the forecast cycle time is showing the correct picture and what if complexity (complex and medium) of requests is causing this wider spread in the cycle time forecast.
Validate your understanding using Hypothesis Test on the data shown on the next slide.

## Slide 8: Data Analysis
CR No. | Approval | Assignment Dev | Requirement Review | Design | Design Review | Coding | Code Review | Assignment to QC | Release | Complexity
9577 | 81.80 | 57.20 | 0.60 | 1.40 | 0.40 | 3.20 | 1.60 | 3.80 | 32.60 | Complex
9868 | 61.20 | 44.80 | 0.40 | 1.40 | 0.80 | 2.60 | 1.60 | 3.00 | 21.40 | Complex
10230 | 73.00 | 54.00 | 0.33 | 2.00 | 0.67 | 3.00 | 1.33 | 2.33 | 31.00 | Complex
10822 | 12.20 | 11.80 | 0.20 | 0.20 | 0.20 | 0.20 | 0.20 | 0.20 | 8.40 | Medium
10839 | 23.00 | 13.67 | 0.33 | 0.33 | 0.33 | 0.67 | 0.33 | 0.67 | 12.33 | Medium
10989 | 19.00 | 16.00 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 8.00 | Medium
10728 | 19.40 | 19.60 | 0.20 | 0.40 | 0.20 | 0.60 | 0.20 | 0.60 | 9.80 | Medium
10973 | 15.00 | 12.00 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 7.00 | Medium
10514 | 66.00 | 46.33 | 0.67 | 2.00 | 0.67 | 3.33 | 1.67 | 3.00 | 27.67 | Complex
11132 | 18.80 | 11.20 | 0.20 | 0.20 | 0.20 | 0.60 | 0.20 | 0.60 | 11.60 | Medium
11254 | 15.00 | 13.00 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 11.00 | Medium
11275 | 16.00 | 13.00 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 14.00 | Medium
8442 | 145.00 | 99.00 | 1.00 | 4.20 | 1.80 | 6.60 | 2.80 | 6.40 | 56.00 | Complex
10025 | 69.80 | 49.20 | 0.40 | 1.20 | 0.40 | 3.00 | 1.20 | 3.40 | 31.60 | Complex
11369 | 15.00 | 18.00 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 7.00 | Medium
11371 | 14.20 | 7.80 | 0.20 | 0.20 | 0.20 | 0.20 | 0.20 | 0.20 | 11.40 | Medium
11372 | 41.00 | 31.00 | 1.00 | 1.00 | 1.00 | 1.00 | 1.00 | 1.00 | 19.00 | Complex
11375 | 22.00 | 18.00 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 12.00 | Medium
11376 | 21.00 | 17.00 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 0.33 | 7.00 | Medium

## Slide 9: Data Analysis
Case Study – Part III

## Slide 10: Scenario
As a pilot exercise, you assign more people to the approval activity and monitor the performance for 16 releases.
The cycle time data for these 16 releases is shown on the next slide:

## Slide 11: Scenario
CR No. | Approval | Assignment Dev | Requirement Review | Design | Design Review | Coding | Code Review | Assignment to QC | Release | Complexity
13872 | 13.80 | 8.20 | 0.20 | 0.40 | 0.20 | 0.60 | 0.40 | 0.60 | 6.60 | Medium
13875 | 11.20 | 11.80 | 0.20 | 0.40 | 0.20 | 0.80 | 0.20 | 0.80 | 4.90 | Medium
11509 | 20.00 | 17.00 | 0.33 | 0.67 | 0.33 | 1.00 | 0.67 | 1.00 | 7.00 | Complex
12864 | 10.00 | 16.00 | 0.33 | 0.67 | 0.33 | 1.00 | 0.67 | 1.00 | 7.00 | Medium
13922 | 28.00 | 28.00 | 0.33 | 1.33 | 0.33 | 3.00 | 1.33 | 2.67 | 16.50 | Complex
13924 | 18.33 | 15.00 | 0.33 | 0.67 | 0.33 | 1.33 | 0.67 | 1.33 | 8.00 | Medium
13929 | 50.67 | 61.00 | 0.67 | 2.33 | 1.67 | 6.33 | 2.00 | 6.33 | 32.00 | Complex
14112 | 40.67 | 56.00 | 0.67 | 2.67 | 1.00 | 6.00 | 2.67 | 4.33 | 29.00 | Complex
11172 | 15.40 | 20.60 | 0.20 | 0.80 | 0.40 | 1.60 | 0.80 | 1.40 | 9.80 | Medium
11204 | 29.00 | 31.00 | 0.40 | 1.40 | 0.60 | 3.00 | 1.20 | 2.40 | 16.50 | Complex
11272 | 23.20 | 19.80 | 0.40 | 0.80 | 0.40 | 1.40 | 0.80 | 1.80 | 13.40 | Complex
11305 | 16.20 | 20.80 | 0.40 | 1.20 | 0.40 | 1.80 | 1.00 | 1.80 | 10.90 | Medium
13925 | 13.67 | 17.00 | 0.33 | 0.67 | 0.67 | 1.67 | 0.67 | 1.33 | 11.00 | Medium
13926 | 20.00 | 25.00 | 0.20 | 1.20 | 0.40 | 2.00 | 1.00 | 2.20 | 14.50 | Complex
14156 | 37.33 | 51.00 | 0.67 | 2.33 | 0.67 | 5.00 | 2.33 | 4.67 | 25.50 | Complex
14321 | 14.80 | 10.20 | 0.20 | 0.20 | 0.20 | 0.80 | 0.40 | 0.60 | 5.60 | Medium

## Slide 12: Scenario
Using statistical methods, confirm if the pilot process improvement exercise has reduced the total cycle time.